RELEASE DOCUMENTATION

ServicePro 8.0.0-alpha.1 — Final Release Certification

Executive conclusion

Publication edition  |  2026-08-03

# Document Control

| Purpose | Enterprise platform overview and buyer evaluation reference |
| --- | --- |
| Audience | Business leaders, platform administrators, evaluators, partners, and technical stakeholders |
| Scope | Capabilities, architecture, security, deployment, adoption, outcomes, and terminology |
| Source | ServicePro repository documentation; technical meaning preserved |

Navigation note: use Word's Navigation Pane to move through the heading hierarchy. The source document's linked table of contents is retained below.

Certification date: 2026-07-27 Certified branch: release/8.0.0-alpha.1-remediation Version: 8.0.0-alpha.1 Decision: CONDITIONAL GO for alpha deployment

ServicePro is working end to end in the locally certifiable release boundary. Dependencies install, the production bundle builds, all 763 test files pass, a blank PostgreSQL database migrates through all 685 migrations, authenticated operational workflows persist, tenant isolation is enforced, backup/restore succeeds, and the browser experience works at desktop and mobile sizes.

“Conditional” reflects external-environment work that cannot be truthfully certified from a local workstation: a live Render/Cloudflare deployment, production secrets and DNS, provider-backed payment settlement, and production telemetry. These are deployment gates, not known application failures.

# Release gates

| Gate | Result |
| --- | --- |
| Repository and package integrity | Pass |
| Root clean install | Pass — 0 reported vulnerabilities |
| Frontend clean install | Pass — offline audit reported 0 vulnerabilities |
| TypeScript validation | Pass |
| Production build | Pass — 43 static routes |
| Automated regression suite | Pass — 763/763 test files |
| Blank PostgreSQL migration | Pass — 685 migrations |
| Migration idempotency | Pass — 0 applied, 685 skipped on replay |
| PostgreSQL application smoke | Pass |
| Core business workflow persistence | Pass |
| Cross-tenant isolation | Pass |
| PostgreSQL backup and restore | Pass |
| Redis service connectivity | Pass |
| Authenticated desktop browser smoke | Pass |
| Mobile responsive browser smoke | Pass |
| Production manifest validation | Pass |
| Live hosted deployment | Not tested |

# Approved next action

Deploy this branch to a non-production environment using managed PostgreSQL, inject environment-specific secrets and origins, execute the migration/pre-deploy gate, and repeat the smoke and rollback checklist in DEPLOYMENT-READINESS.md. Do not promote directly to production without that environment certification.