RELEASE DOCUMENTATION

ServicePro 8.0.0-alpha.1 — Initial Release Certification

Initial release blockers

Publication edition  |  2026-08-03

# Document Control

| Purpose | Enterprise platform overview and buyer evaluation reference |
| --- | --- |
| Audience | Business leaders, platform administrators, evaluators, partners, and technical stakeholders |
| Scope | Capabilities, architecture, security, deployment, adoption, outcomes, and terminology |
| Source | ServicePro repository documentation; technical meaning preserved |

Use the linked table of contents below or Word's Navigation Pane to move through this document.

# Table of Contents

Document Control

Certification rule

Assessment date: 2026-07-27 Branch: release/8.0.0-alpha.1-remediation Starting point: main Initial decision: NO-GO

| Area | Initial result | Release impact |
| --- | --- | --- |
| Automated suite | Fail — 7 known failures | Blocking |
| Invoice payment application | Fail — missing domain implementation and PostgreSQL audit persistence | Blocking |
| Fresh PostgreSQL deployment | Fail — migrations 779 and 780 were not portable to the supported database | Blocking |
| Frontend clean installation/build | Unverified; installation appeared stalled and lockfile ownership was ambiguous | Blocking |
| Production deployment configuration | Fail — version, persistence, secret, and migration settings were inconsistent | Blocking |
| Package commands | Fail — published commands referenced nonexistent seed scripts | Blocking |
| Browser workflow | Unverified | Blocking |
| Backup/restore | Unverified | Blocking |

# Certification rule

This release could not be approved from test names or static assertions alone. Approval required reproducible evidence for:

Clean dependency installation and production build.

The complete automated suite.

A blank PostgreSQL migration, migration replay, transactional business flows, tenant isolation, backup, and restore.

Authenticated browser behavior at desktop and mobile breakpoints.

Fail-closed production configuration with durable persistence and explicit secrets.

The final disposition is recorded in FINAL-RELEASE-CERTIFICATION.md.